Design Documentation
# What am I using to create this, why, and what is required of me to do this.

The problem that exists within the company, is there is no good way to calculate price for batch prints of posters, with different materials, I hope to solve this with my program designed to fix this.
Application requirements:
Inputs
Area (widthxheight)
Number (Not less than 10)
User Info

Outputs
Price
User Info

Calculation for:
Batch jobs, with a price drop after 10
Minimum job of 10
3 different paper choices, with different prices accordingly

What am I using to build this program:
Python, because I am familiar with it’s logic, and how to build a program with it, alongside with it being multi platform and easy to transfer to different platforms and is very mature.

I will be using the Tinker UI platform using pygubu as a builder for the program, with base python language.

# Time Plan For program

ID	Name	Start Date	End Date	Duration
1	Preliminiary stage	Apr 28, 2022	May 10, 2022	9 days
2	Software report	Apr 28, 2022	May 05, 2022	6 days
3	Software plan	May 06, 2022	May 10, 2022	3 days
4	Development stage	May 10, 2022	May 24, 2022	11 days
5	Command line version	May 10, 2022	May 13, 2022	4 days
6	First draft	May 13, 2022	May 17, 2022	3 days
7	Gathering feedback and second stage	May 18, 2022	May 23, 2022	4 days
8	Finalisation	May 23, 2022	May 24, 2022	2 days
9	Finalising, evaluating, and rolling out	May 25, 2022	Jun 09, 2022	12 days
10	Producing a post-mortem evaluation report	May 25, 2022	May 27, 2022	3 days
11	Bundling all documentation, and getting feedback on documentation	May 27, 2022	Jun 09, 2022	10 days

# What does it look like, what is it made up of?
# Design
(Refer To image in folder, called design.jpg)
### Data Dictionary
Variable Name	Data Type
AreaW	Integer
AreaH	Integer
Area	Float
Count	Integer
Price	Float (with 2 dec places)
UserName	String
UserSurName	String
UserEmail	String
UserPhone	Integer(With Limited Length)
PaperType	1-3
PaperTypePrice	Array of 3 floats
Iteration count	integer

### Algorithm
If all (User info, Height, Width, Count, Paper type) are filled, algorithm starts

HeightXWidth Calc= Area

Iterate Total(iterate count){
Iterate UpToTen{(((Area)X 3p+Papertypeprice(picked from array of 3))=+price)
Add 1 to iteration count}
Iterate When Above 10((Area)X 0.0075p)+Papertypeprice(picked from array of 3))=+price)
Add 1 to iteration count}

Output Price to Output box
# Justification of plan, and design decisions
This program design will be easily readable, and usable for the average person, alongside being simple to produce, and easy to run. It will do what is required for the company, without using much resources, nor will it be a challenge to use. It will output a price and user data that is inputted, without being ugly or hard to navigate.

### Test Plan
Does it only accept the data that is correct for each box? (Yes/No)5
Does it refuse sub-10 count of posters? (Yes/No) Yes
Does the price change for each poster after 10 posters? (Yes/No) Yes
Does the price change depending on poster selected, and the price is put out as what would be correct for that amount of posters (Yes/No) Yes
Does the poster output and input work correctly (Yes/No) Yes
Is the user info formatted correctly (Yes/No) Yes
Does the program crash at any point? (Yes/No) (error code:) No